Jack Henry Identity Resolution

Payment Products

Epics & Stories

Version:  Draft v0.1

Status:  For Review

Date:  February 2026

Owner:  JHBI Platform Engineering

Classification:  Internal — Confidential

# 1. Introduction

This document contains the full backlog of epics and user stories for the Jack Henry Identity Resolution (IDR) system. Stories are organized by implementation phase and epic, aligned with the JH Identity Resolution Design Document v0.2.

The IDR system resolves payment parties — originator and destination — across all in-scope Jack Henry payment products into canonical Account, Customer/Member, and Household entities. Epics span four implementation phases, from a deterministic core in Phase 1 through probabilistic matching and graph enrichment in Phases 3 and 4.

## 1.1  How to Read This Document

Each epic contains: a description of the capability, the primary persona and user story statement at the epic level, and a stories table with individual user stories, acceptance criteria, and story point estimates.

- Epic ID: EP-NN format, unique across all phases.

- Story ID: S-NNN format, globally unique and incrementing across all epics.

- Story Points: Fibonacci scale (1, 2, 3, 5, 8, 13, 21). Estimates reflect engineering effort; does not include QA or DevOps overhead unless explicitly stated.

- Acceptance Criteria: Written as verifiable conditions. 'Done' means all ACs pass.

## 1.2  Phasing Summary

The work is organized into four phases. Phases 1 and 2 focus on deterministic identity resolution across all in-scope products. Phase 3 introduces machine learning to improve accuracy on ambiguous matches. Phase 4 explores graph-based relationship enrichment.

# 2. Epic Summary

The following table summarizes all epics across phases. Total story point counts are indicative estimates subject to refinement during sprint planning.

| Phase | Epic ID | Title | Stories | Total Pts | Phase Est. |
| --- | --- | --- | --- | --- | --- |
| Ph.1 | EP-01 | Entity Data Model & Schema | 4 | 21 | ~20 eng-weeks |
| Ph.1 | EP-02 | PII Vault & Tokenization Service | 5 | 24 | ~20 eng-weeks |
| Ph.1 | EP-03 | Blocking Key Derivation Service | 7 | 20 | ~20 eng-weeks |
| Ph.1 | EP-04 | Resolution Engine Core | 7 | 37 | ~20 eng-weeks |
| Ph.1 | EP-05 | SilverLake / Symitar Core Adapter | 4 | 26 | ~20 eng-weeks |
| Ph.1 | EP-06 | ACH (EPS / Profitstars) Adapter | 4 | 21 | ~20 eng-weeks |
| Ph.1 | EP-07 | FI-Scoped Query API | 5 | 26 | ~20 eng-weeks |
| Ph.1 | EP-08 | JH-Global Link Table | 5 | 21 | ~20 eng-weeks |
| Ph.1 | EP-09 | Observability, Audit Logging & Infrastructure | 5 | 26 | ~20 eng-weeks |
| Ph.2 | EP-10 | PayCenter Adapter (RTP, FedNow, Zelle) | 3 | 15 | ~8–10 eng-weeks |
| Ph.2 | EP-11 | Payrailz Adapter (P2P, A2A, Bill Pay) | 4 | 14 | ~8–10 eng-weeks |
| Ph.2 | EP-12 | Jack Henry Wires Adapter (FedWire, Corpay/SWIFT) | 4 | 16 | ~8–10 eng-weeks |
| Ph.2 | EP-13 | iPay Solutions Adapter | 4 | 14 | ~8–10 eng-weeks |
| Ph.2 | EP-14 | Banno Digital Platform Adapter | 3 | 11 | ~8–10 eng-weeks |
| Ph.2 | EP-15 | Business Payment Solutions Adapter | 4 | 16 | ~8–10 eng-weeks |
| Ph.2 | EP-16 | EPS Check / RDC Adapter & Tap2Local Stubs | 5 | 19 | ~8–10 eng-weeks |
| Ph.3 | EP-17 | Probabilistic Scorer Training Infrastructure | 5 | 42 | ~10–12 eng-weeks |
| Ph.3 | EP-18 | Probabilistic Scorer Integration | 4 | 24 | ~10–12 eng-weeks |
| Ph.4 | EP-19 | Probabilistic Household Formation | 4 | 21 | TBD |
| Ph.4 | EP-20 | Graph Enrichment & CPS Integration (Optional) | 3 | 31 | TBD |

Total: 20 Epics · 89 Stories · 445 Story Points Points are estimates based on current understanding. Refine during backlog grooming. Phase 3 and 4 points should be treated as rough order-of-magnitude estimates only.

# Phase 1: Deterministic Core

Phase 1 – Deterministic Core · ~20 eng-weeks 9 epics · 46 stories · 222 story points

| EP-01 Ph. 1 | Entity Data Model & Schema |
| --- | --- |

Define and implement the core PostgreSQL schema for Account, Customer/Member, and Household entities. Includes temporal tables for full history, Row-Level Security (RLS) for FI tenant isolation, and the Kafka change-event topic that downstream consumers subscribe to.

Epic Story: As a JHBI platform engineer, I want a well-typed, RLS-enforced entity schema with full history retention, so that every service can trust that entity reads are tenant-scoped and every state change is auditable.

### Stories

| Story ID | Title | User Story | Acceptance Criteria | Pts |
| --- | --- | --- | --- | --- |
| S-001 | Entity Schema DDL | As a platform engineer, I want Account, Customer/Member, and Household tables with temporal columns (valid_from, valid_to) so that full entity history is preserved without data loss. | - Tables created with idr_customer_id (UUID PK), entity_type, profile_completeness, confidence_score, resolution_method, created_at, updated_at, valid_from, valid_to - Household table has FK to Customer/Member; Customer/Member has FK to Account - Temporal queries return point-in-time snapshots via SQL view - All tables created via versioned Flyway migrations - Schema passes validation against documented field specifications | 8 |
| S-002 | PostgreSQL RLS Tenant Isolation | As a security architect, I want Row-Level Security policies on all entity tables so that an FI can never read another FI's raw entity records. | - RLS enabled on all entity tables with policy: current_setting('app.fi_id') = fi_id - Session variable app.fi_id set at connection time by the API layer - Integration test confirms FI-A token cannot read FI-B rows - RLS bypass role restricted to JHBI internal service account only | 5 |
| S-003 | Kafka Entity Change Events | As a downstream analytics consumer, I want a Kafka topic (idr.entity.events) that emits structured events on every entity create, update, or merge so that I can react to identity changes in real time. | - Topic idr.entity.events exists with schema-registry-registered Avro schema - Events emitted for CREATE, UPDATE, MERGE, and STUB_CREATED operations - Event payload includes: event_type, idr_customer_id, fi_id, entity_type, confidence_score, resolution_method, timestamp - At-least-once delivery guaranteed; consumers are idempotent on event_id | 5 |
| S-004 | Migration Framework & Baseline | As a DevOps engineer, I want a repeatable database migration framework so that schema changes are versioned, applied automatically on deploy, and safe to roll back. | - Flyway configured for all environments (dev, staging, prod) - Baseline migration V1 creates all Phase 1 tables and indexes - Migration history table prevents re-running applied scripts - Rollback scripts documented for all migrations | 3 |

| EP-02 Ph. 1 | PII Vault & Tokenization Service |
| --- | --- |

Implement a dedicated tokenization microservice that replaces all plaintext PII with durable, non-reversible (or reversibly encrypted) tokens before any data flows downstream. Uses FPE (FF3-1) for account numbers, salted SHA-256 for SSN/TIN, and per-FI HMAC-SHA256 for email and phone. All keys managed in HashiCorp Vault.

Epic Story: As a security engineer, I want a tokenization service that ensures PII never appears in the resolution pipeline or entity store, so that the system satisfies data minimization requirements and a breach of the entity store does not expose raw PII.

### Stories

| Story ID | Title | User Story | Acceptance Criteria | Pts |
| --- | --- | --- | --- | --- |
| S-005 | FPE Account Number Tokenization | As a security engineer, I want account numbers tokenized with Format-Preserving Encryption (FF3-1) so that the token is structurally identical to the original and can be used in blocking keys without exposing the account number. | - FF3-1 implemented using a FIPS-compliant library - Key retrieved from HashiCorp Vault at service startup; rotated without service restart - Token is same length and character set as input account number - Tokenization is deterministic: same input + same key = same token - Detokenization restricted to authorized JHBI service accounts only | 8 |
| S-006 | SSN/TIN Hash (Platform + Per-FI Salts) | As a privacy architect, I want SSN and EIN values hashed with a non-reversible salted SHA-256 so that the hash cannot be reversed and cross-FI linking uses a different salt than FI-scoped matching. | - SHA-256(SSN + platform_salt + fi_id) stored for per-FI blocking (BK-1 per-FI) - SHA-256(SSN + platform_salt) stored for JH-global cross-FI linking (BK-1 global) - Neither hash is reversible; plaintext SSN never persisted downstream - Per-FI and global salts stored in separate Vault paths with separate access policies - Unit tests confirm different fi_id values produce different per-FI hashes for the same SSN | 5 |
| S-007 | Per-FI Email & Phone HMAC Tokens | As a privacy architect, I want email and phone numbers tokenized with a per-FI HMAC-SHA256 so that the same email address at FI-A and FI-B produces different tokens, preventing cross-tenant matching by design. | - HMAC-SHA256(normalize(email), per_fi_hmac_key) used for email tokens - HMAC-SHA256(E.164(phone), per_fi_hmac_key) used for phone tokens - Per-FI keys stored in Vault with path scoped to fi_id - Same email at two different FIs produces provably different tokens (verified by unit test) - Normalized form: email lowercased; phone converted to E.164 before hashing | 5 |
| S-008 | Tokenization Audit Log | As a compliance officer, I want every tokenization operation logged with a correlation ID so that we can demonstrate data handling compliance during audits. | - Audit log records: correlation_id, fi_id, token_type, timestamp (no PII in log) - Log shipped to centralized log store with 7-year retention - Log entries queryable by correlation_id and fi_id - Audit log write failure triggers circuit breaker (tokenization rejected) | 3 |
| S-009 | Key Rotation Runbook & Automation | As a security engineer, I want documented and partially automated key rotation procedures so that encryption key lifecycle is manageable and compliant with rotation policies. | - Runbook covers FPE key rotation, HMAC key rotation, and SHA-256 salt rotation - FPE rotation re-tokenizes existing account tokens in a background job - HMAC rotation invalidates existing email/phone tokens and triggers re-derivation - Key rotation tested in staging before production; rollback procedure documented - Vault lease expiry alerts integrated with on-call alerting | 3 |

| EP-03 Ph. 1 | Blocking Key Derivation Service |
| --- | --- |

Implement the service that derives all 8 Blocking Keys (BK-1 through BK-8) from normalized payment event attributes, and maintains the Redis inverted index mapping each key value to candidate entity IDs. This is the core performance enabler — it limits candidate comparisons to O(1) Redis lookups rather than O(N²) full-table scans.

Epic Story: As a resolution engine engineer, I want a fast, reliable service that derives blocking keys from every payment event and indexes them in Redis, so that candidate entity retrieval takes < 5ms for any blocking key lookup, enabling high-throughput resolution.

### Stories

| Story ID | Title | User Story | Acceptance Criteria | Pts |
| --- | --- | --- | --- | --- |
| S-010 | BK-1: SSN/TIN Hash Deriver | As a resolution engineer, I want the BK-1 blocking key derived from SSN/TIN hashes so that SSN-based exact matches produce Tier-1 DEFINITIVE resolution decisions. | - BK-1 key derived as sha256(ssn, platform_salt, fi_id) for per-FI matching - BK-1 global variant derived as sha256(ssn, platform_salt) for JH-global linking - Key derivation invoked for all payment events containing SSN or EIN attributes - Derived key written to Redis inverted index: BK1:{hash} → [idr_customer_id, ...] | 3 |
| S-011 | BK-2: Account + Routing Token Deriver | As a resolution engineer, I want BK-2 derived from the FPE-tokenized account number and routing number so that direct account continuity signals produce Tier-2 HIGH matches. | - BK-2 = fpe(account_number) + ':' + routing_number (routing is not PII) - Both originator and destination account tokens derived from each payment event - Redis index updated atomically on event ingestion - Stale index entries cleaned up on entity merge or deletion | 3 |
| S-012 | BK-3: Email HMAC Token Deriver | As a resolution engineer, I want BK-3 derived from the per-FI HMAC email token so that email-based matches within an FI produce Tier-3 VERIFIED decisions. | - BK-3 = hmac_sha256(normalize(email), fi_hmac_key) - Normalization: lowercase, strip whitespace, strip sub-addressing (+tag) - Derived for originator and destination where email is present - No cross-FI email token sharing possible by key design (per-FI salt) | 2 |
| S-013 | BK-4: Phone / Zelle Token Deriver | As a resolution engineer, I want BK-4 derived from the per-FI HMAC phone token so that phone and Zelle proxy address matches produce Tier-3 VERIFIED decisions. | - BK-4 = hmac_sha256(E164(phone), fi_hmac_key) - Zelle proxy address treated as phone if it is a phone number; as email if it is an email address - E.164 normalization applied before hashing - Derived for both originator and destination parties | 2 |
| S-014 | BK-5: Core CIF / Source ID Deriver | As a resolution engineer, I want BK-5 derived from the core banking source system ID so that payments linked to SilverLake/Symitar CIF records produce Tier-2 HIGH matches. | - BK-5 = source_system + ':' + source_customer_id (e.g., silverlake:CIF12345) - Derived when payment event carries a core CIF reference - Mapped to idr_customer_id in Redis for direct lookup - source_system values enumerated and validated against known set | 2 |
| S-015 | BK-6: Name + Zip5 (Secondary Only) Deriver | As a resolution engineer, I want BK-6 derived from normalized name and postal zip code, but only valid as a secondary signal alongside another BK, so that weak name matches never cause auto-merges. | - BK-6 = normalize(last_name) + ':' + zip5 - Normalization: uppercase, strip punctuation, normalize unicode - BK-6 NEVER used as sole blocking key — resolution engine enforces this rule - BK-6 can elevate a Tier-4 match toward Tier-3 only when a primary key is also matched - Unit test verifies BK-6-only candidate lookup returns empty result | 3 |
| S-016 | Redis Inverted Index & Candidate Lookup API | As a resolution engine, I want a Redis inverted index mapping each blocking key value to a list of candidate entity IDs so that candidate retrieval completes in O(1) time regardless of entity volume. | - Redis SADD used to maintain sets: BK_TYPE:{hash_value} → set of idr_customer_ids - Candidate lookup API: given a list of blocking keys, returns union of matching entity IDs - Lookup P99 latency < 5ms for sets up to 10k members - Index TTL and cleanup strategy defined for merged/deleted entities - Redis persistence (AOF) enabled to survive restarts | 5 |

| EP-04 Ph. 1 | Resolution Engine Core |
| --- | --- |

Implement the stateless Resolution Engine that orchestrates the full pipeline: candidate generation from the Redis index, bucket/tier assignment based on which blocking keys matched, automated decisions (auto-merge, auto-stub, or manual review routing), and audit logging to the match_decision_log.

Epic Story: As a JHBI data engineer, I want a deterministic, explainable resolution engine that processes payment events and produces entity links with confidence scores, so that every resolution decision is logged with a named rule and tier assignment, making decisions auditable and replayable.

### Stories

| Story ID | Title | User Story | Acceptance Criteria | Pts |
| --- | --- | --- | --- | --- |
| S-017 | Candidate Generation Pipeline | As a resolution engine, I want to retrieve candidate entity IDs from the Redis blocking index for all blocking keys derived from an inbound payment event so that I compare only plausible matches. | - Pipeline accepts a normalized IdentityEvent and returns a deduplicated candidate entity ID list - Candidates retrieved from Redis for all applicable BKs - BK priority order respected: BK-1 → BK-2 → BK-5 → BK-3 → BK-4 → BK-6 - Candidate list capped at 200 per event; overflow logged and flagged for review - Stateless and horizontally scalable — no shared mutable state between workers | 8 |
| S-018 | Tier Assignment (Confidence Bucketing) | As a resolution engineer, I want each candidate match assigned to a confidence tier (1–5) based on which blocking keys matched so that downstream actions are governed by a consistent confidence framework. | - Tier 1 (DEFINITIVE, 1.0): BK-1 match within FI - Tier 2 (HIGH, 0.90–0.99): BK-2 or BK-5 match - Tier 3 (VERIFIED, 0.85–0.92): BK-3 or BK-4 match - Tier 4 (INFERRED, 0.65–0.84): BK-6 secondary match or BK-7 (wires) - Tier 5 (UNRESOLVED, < 0.65): BK-8 only or no match - Tier assignment logged with: tier, matched_bks, confidence_score, idr_customer_id, event_id | 8 |
| S-019 | Auto-Merge (Tier 1–3) | As a resolution engineer, I want Tier 1–3 matches to auto-merge into the existing entity so that high-confidence matches produce unified entity records without human review. | - Tier 1 and Tier 2 always auto-merge (no conflict check required) - Tier 3 auto-merges if no conflicting BK-1 exists on the candidate entity; otherwise routes to review - Merge operation updates entity profile_completeness and resolution_method - Entity Kafka event emitted with event_type=MERGE - Merge is idempotent: replaying the same event_id produces no duplicate merge | 5 |
| S-020 | External Stub Creation (Tier 4–5) | As a resolution engineer, I want Tier 4 and 5 events to create or update an EXTERNAL_STUB entity rather than auto-merging so that weak matches never corrupt verified identity profiles. | - Tier 4: EXTERNAL_STUB created with available signals; flagged for Phase 3 ML training - Tier 5: MINIMAL_STUB created with only the signals available from the event - Stubs are promotable: if a future Tier 1–3 match resolves the same party, stub is promoted to full entity - Stub creation emits STUB_CREATED Kafka event - Stubs counted and reported in daily resolution quality metrics | 3 |
| S-021 | Manual Review Queue (Tier 3 Conflicts) | As a resolution analyst, I want conflicting Tier-3 matches routed to a review queue so that ambiguous identity cases are resolved by a human rather than an automated merge that could corrupt entity data. | - Review queue implemented as a PostgreSQL table with status (PENDING, RESOLVED, REJECTED) - Events routed to queue include: event_id, candidate_entity_ids, matched_bks, conflict_reason - API endpoint to list pending reviews, accept merge, or reject with reason - Accepted merges proceed as per S-019; rejected cases create new stub - Queue age alert fires if items remain PENDING > 5 business days | 5 |
| S-022 | match_decision_log Table | As a data scientist, I want every resolution decision logged to a match_decision_log table so that Phase 3 probabilistic model training has a rich labeled corpus of deterministic outcomes. | - Schema: event_id, fi_id, idr_customer_id (if resolved), matched_bks, tier, confidence_score, action (MERGE/STUB/REVIEW), decision_timestamp - All decisions appended — no overwrites; immutable audit trail - Log queryable by fi_id, tier, action, and date range - Log volume estimated at 5–20M rows/month; partitioned by month - Retained for minimum 3 years for ML training purposes | 3 |
| S-023 | Resolution Pipeline Integration Tests | As a QA engineer, I want an end-to-end integration test suite for the resolution pipeline so that I can catch regressions in blocking, tier assignment, and merge logic before deployment. | - Test suite covers: Tier 1 SSN merge, Tier 2 account merge, Tier 3 email auto-merge, Tier 3 conflict → review, Tier 4 stub, Tier 5 minimal stub - Test fixtures include synthetic IdentityEvent payloads for all 9 in-scope products - Tests run against an in-memory Redis and a test PostgreSQL schema - All tests pass in CI/CD pipeline on every PR - Test coverage > 80% for resolution engine core classes | 5 |

| EP-05 Ph. 1 | SilverLake / Symitar Core Adapter |
| --- | --- |

The SilverLake and Symitar core banking systems are the anchor identity source — they carry CIF records with the richest identity attributes including SSN. This adapter consumes CDC events from these systems, normalizes them to IdentityEvent format, and seeds the entity store with the baseline customer population.

Epic Story: As a JHBI integration engineer, I want a reliable CDC consumer for SilverLake and Symitar that feeds normalized identity signals into the resolution pipeline, so that every core banking customer is represented in the entity store before payment events arrive, enabling accurate matching.

### Stories

| Story ID | Title | User Story | Acceptance Criteria | Pts |
| --- | --- | --- | --- | --- |
| S-024 | SilverLake CDC Consumer | As an integration engineer, I want a Kafka consumer for SilverLake CDC change events so that customer and account additions, updates, and deletions are reflected in the IDR system within seconds. | - Consumer subscribes to SilverLake CDC topic with at-least-once semantics - Deserialization handles SilverLake Avro schema (v1 and v2 supported) - Consumer lag monitored; alert fires if lag exceeds 10k messages - Dead-letter queue (DLQ) captures malformed or unprocessable events - Consumer restartable from any committed offset without data loss | 8 |
| S-025 | SilverLake IdentityEvent Normalization | As a resolution engine, I want SilverLake customer and account events normalized to the standard IdentityEvent schema so that the resolution pipeline is decoupled from SilverLake-specific data formats. | - IdentityEvent schema fields populated: source_system=silverlake, source_customer_id, ssn (raw, tokenized by PII vault), account_number, routing, name, address, email, phone - SEC code mapped to entity_type where available - Normalization covers both individual (PPD) and business (CCD) customer types - Null/missing field handling documented; required fields cause DLQ routing if absent | 5 |
| S-026 | SilverLake Integration Tests | As a QA engineer, I want integration tests against a SilverLake CDC sandbox so that the adapter is validated against realistic data before connecting to production. | - Test harness replays 1,000 sample SilverLake CDC events (sanitized) - All events produce valid IdentityEvent payloads (no schema validation errors) - End-to-end: event consumed → entity created in test entity store - DLQ behavior tested with malformed events - Tests run automatically in CI against sandbox Kafka | 5 |
| S-027 | Baseline Entity Seeding from SilverLake | As a JHBI data engineer, I want a one-time baseline load job that seeds the entity store from the SilverLake full extract so that existing customers are resolved before payment events begin streaming. | - Bulk load job processes SilverLake customer extract (CSV or Avro snapshot) - Job is idempotent: re-running does not create duplicate entities - Loads entities with profile_completeness=FULL and resolution_method=SEEDED - Load job completes within 4 hours for up to 5M records - Post-load validation: entity count matches SilverLake source record count | 8 |

| EP-06 Ph. 1 | ACH (EPS / Profitstars) Adapter |
| --- | --- |

ACH is the highest-volume payment rail in scope and carries rich identity signals (account + routing, sometimes name). This adapter handles ACH credit, debit, and Same-Day ACH events from EPS / Profitstars, extracts originator and destination parties, infers entity type from SEC codes, and feeds the resolution engine.

Epic Story: As an integration engineer, I want an ACH event consumer that extracts both originator and destination identity signals and routes them to the resolution engine, so that ACH payment parties are resolved against existing entities or receive stubs, giving every ACH transaction a named counterparty.

### Stories

| Story ID | Title | User Story | Acceptance Criteria | Pts |
| --- | --- | --- | --- | --- |
| S-028 | ACH Event Consumer & Normalization | As an integration engineer, I want a consumer for EPS/Profitstars ACH events that normalizes each transaction into two IdentityEvents (one for originator, one for destination) so that both payment parties enter the resolution pipeline. | - Consumer handles Standard Entry Class codes: PPD, WEB, TEL, CCD, CTX, ARC, POP, BOC - Both originator (ODFI side) and destination (RDFI side) IdentityEvents produced - Account + routing tokenized as BK-2; name extracted where present - Event deduplication by ACH trace number prevents duplicate resolution for same transaction - Batch ACH files processed in order; individual-entry failures do not abort the batch | 8 |
| S-029 | SEC Code → entity_type Inference | As a resolution engineer, I want the ACH SEC code automatically mapped to entity_type so that INDIVIDUAL vs. BUSINESS classification is derived without manual intervention. | - PPD, WEB, TEL → entity_type=INDIVIDUAL - CCD, CTX → entity_type=BUSINESS - ARC, POP, BOC → entity_type=INDIVIDUAL (check conversion) - Unknown SEC codes → entity_type=UNKNOWN with alert - Mapping tested with representative ACH test files for each SEC code | 3 |
| S-030 | Originator & Destination Party Extraction | As a resolution engineer, I want each ACH event to yield explicit originator and destination party records so that both ends of every transaction are identity-resolved. | - Originator party: ODFI account token, routing, name (if in addenda), entity_type - Destination party: RDFI account token, routing, receiver name field, entity_type - External parties (non-JH RDFI) create EXTERNAL_STUB (Tier 4/5) - Party role (ORIGINATOR/DESTINATION) set on IdentityEvent - All 8 blocking keys derived where attributes are present | 5 |
| S-031 | ACH Integration Tests | As a QA engineer, I want integration tests with sample ACH files from EPS/Profitstars so that the adapter handles all SEC codes and edge cases correctly. | - Test corpus includes one file per major SEC code (PPD, WEB, CCD, etc.) - Multi-batch file processing tested - Reversal entries handled gracefully (no entity deletion) - Rejected ACH entries (Return codes R01–R23) do not corrupt entity state - CI pipeline runs tests on every PR | 5 |

| EP-07 Ph. 1 | FI-Scoped Query API |
| --- | --- |

The external-facing API that FI developers use to query resolved entity data. Strictly scoped to a single FI per OAuth token. Exposes entity profiles, linked accounts, household groupings, and resolution metadata. Available as both REST and GraphQL.

Epic Story: As an FI developer, I want a REST and GraphQL API to query resolved entity data for my institution's customers, so that I can enrich my payment applications with resolved identity data without ever seeing another FI's data.

### Stories

| Story ID | Title | User Story | Acceptance Criteria | Pts |
| --- | --- | --- | --- | --- |
| S-032 | REST Entity Query Endpoints | As an FI developer, I want REST endpoints to look up entities by ID and by payment identifiers so that I can retrieve a resolved customer profile from my payment processing workflow. | - GET /v1/entities/{idr_customer_id} returns full entity profile (FI-scoped) - GET /v1/entities?account_token={token}&routing={r} returns matching entities - GET /v1/entities/{id}/accounts returns linked accounts - GET /v1/entities/{id}/household returns household members - 401 returned if token is missing or expired; 403 if fi_id mismatch - All responses include resolution_method and confidence_score | 5 |
| S-033 | GraphQL Schema & Resolvers | As an FI developer, I want a GraphQL API so that I can retrieve exactly the entity fields I need in a single request rather than making multiple REST calls. | - Schema defines Entity, Account, Household, ResolutionMetadata types - Resolvers enforce FI-scoped access (fi_id from JWT claim) - Queries: entity(id), entitiesByAccountToken(token, routing), household(id) - N+1 query problem avoided via DataLoader batching - GraphQL playground available in non-production environments - Query depth limited to 5 to prevent abuse | 8 |
| S-034 | OpenAPI Spec & Developer Portal | As an FI developer, I want an OpenAPI 3.0 spec and Swagger UI so that I can understand the API contract and test endpoints without writing code. | - OpenAPI spec generated from code annotations (no manual spec drift) - All endpoints, request schemas, response schemas, and error codes documented - Swagger UI hosted at /v1/docs in non-production environments - API changelog maintained per semver; breaking changes require major version bump | 3 |
| S-035 | API Rate Limiting & Auth Enforcement | As a platform operator, I want rate limiting and OAuth enforcement on the API so that no FI can overwhelm the system and cross-tenant access is impossible. | - OAuth 2.0 client credentials flow; fi_id extracted from JWT sub claim - Rate limit: 1,000 requests/minute per fi_id (configurable) - Rate limit exceeded returns HTTP 429 with Retry-After header - All requests logged with: fi_id, endpoint, latency, status code - API latency SLO: P99 < 200ms for entity by ID lookups | 5 |
| S-036 | API Integration & Contract Tests | As a QA engineer, I want a contract test suite for the Query API so that API consumers have confidence that the schema does not change unexpectedly. | - Pact consumer-driven contract tests defined for common FI use cases - Contract tests run in CI on every PR and on every API change - Happy path, 404, 403, and rate-limit scenarios covered - Tests run against a test entity store with seeded fixture data | 5 |

| EP-08 Ph. 1 | JH-Global Link Table |
| --- | --- |

The JHBI-internal cross-FI identity link table that maps idr_global_person_id → (fi_id, idr_customer_id) pairs. Uses only BK-1 (SSN platform hash) and BK-2 (account+routing token) as qualifying signals. Email and phone tokens are intentionally excluded from cross-FI linking. No FI-scoped API exposes this table.

Epic Story: As a JHBI analytics engineer, I want an internal cross-FI link table so that I can count unique individuals across the JH network for analytics and fraud signals without exposing FI customer data, so that JHBI can identify that the same person holds accounts at multiple FIs using token-only evidence, with zero PII shared across tenant boundaries.

### Stories

| Story ID | Title | User Story | Acceptance Criteria | Pts |
| --- | --- | --- | --- | --- |
| S-037 | idr_global_person_id Link Table Schema | As a JHBI engineer, I want a link table that maps a global UUID to (fi_id, idr_customer_id) pairs so that the same individual appearing at multiple FIs can be counted and tracked without merging their FI-scoped entities. | - Table: idr_global_links (idr_global_person_id UUID, fi_id, idr_customer_id, qualifying_bk, linked_at) - No PII stored — only tokens and opaque IDs - Table accessible only to JHBI internal service account (not via FI-facing API) - idr_global_person_id populated back to the entity record for each linked FI entity - Audit log records every global link creation or dissolution | 3 |
| S-038 | Cross-FI Linking via SSN Platform Hash (BK-1 Global) | As a JHBI engineer, I want a nightly process that identifies entities at different FIs sharing the same platform-salt SSN hash and links them under a shared idr_global_person_id so that the same person is counted once across the JH network. | - Nightly batch: group entity records by bk1_global_hash; assign shared idr_global_person_id - New global link written to idr_global_links with qualifying_bk=BK1 - Process skips entities where SSN hash is null or excluded (TRUST entities) - Idempotent: re-running does not create duplicate links - Metrics: links created per run, FIs spanned per global ID, processing time | 5 |
| S-039 | Cross-FI Linking via Account+Routing Token (BK-2 Global) | As a JHBI engineer, I want entities sharing an account+routing token across FIs linked under a shared idr_global_person_id so that portable account numbers (e.g., a customer who moves from one FI to another) are recognized. | - Nightly batch: group entity records by bk2_token (FPE account + routing); assign global ID - qualifying_bk=BK2 on resulting links - Conflict resolution: if two candidate global IDs exist, use BK-1 link as tiebreaker; flag for review if ambiguous - Email/phone tokens never used for this cross-FI linking step (enforced by code assertion) | 5 |
| S-040 | JHBI Internal Global-Scoped API | As a JHBI analytics engineer, I want an internal API to query the global link table so that I can retrieve all FI entities linked to a given idr_global_person_id for analytics use cases. | - GET /internal/v1/global-persons/{id} returns list of (fi_id, idr_customer_id) tuples - Endpoint requires idr:global:read OAuth scope (not available to FI-facing tokens) - Response includes qualifying_bk and linked_at for each link - Rate limited separately from FI-facing API - API accessible only from JHBI internal network (not externally routable) | 5 |
| S-041 | Email/Phone Cross-FI Isolation Verification | As a privacy engineer, I want automated tests that prove email and phone tokens cannot be used to link entities across FIs so that the per-FI HMAC salt design is validated empirically. | - Test creates entity with email=same@example.com at FI-A and FI-B with different HMAC keys - Asserts BK-3 tokens for the two entities are different - Asserts no idr_global_link is created based on email token alone - Test runs in CI; failure is a blocking PR check - Documented as a privacy control in the system security plan | 3 |

| EP-09 Ph. 1 | Observability, Audit Logging & Infrastructure |
| --- | --- |

Production-grade observability for the IDR system: structured logging, distributed tracing, resolution pipeline metrics, and the Kubernetes deployment package. Includes a load test harness to validate throughput targets before go-live.

Epic Story: As a platform reliability engineer, I want full observability and a Kubernetes deployment package for the IDR system, so that the team can detect issues, trace resolutions end-to-end, and scale the system to meet throughput SLOs.

### Stories

| Story ID | Title | User Story | Acceptance Criteria | Pts |
| --- | --- | --- | --- | --- |
| S-042 | Structured Logging & Distributed Tracing | As a reliability engineer, I want structured JSON logs and OpenTelemetry trace context on every resolution event so that I can trace a payment event from ingestion to entity write in a single query. | - All services emit structured JSON logs with: trace_id, span_id, fi_id, event_id, service_name, level, message - OpenTelemetry SDK integrated; traces exported to OTLP endpoint - Resolution pipeline spans: Ingest → Tokenize → DeriveKeys → CandidateGen → TierAssign → EntityWrite - Log and trace correlation by trace_id - No PII in logs (event_id used as opaque reference) | 3 |
| S-043 | Resolution Pipeline Metrics Dashboard | As a platform engineer, I want a metrics dashboard showing resolution throughput, tier distribution, and pipeline latency so that I can confirm the system meets its SLOs and detect anomalies. | - Metrics: events_per_second, resolution_tier_distribution (T1–T5 %), pipeline_latency_p50/p95/p99, redis_lookup_latency, entity_write_latency - Dashboard published in Grafana with 1-minute refresh - Alert: p99 pipeline latency > 500ms for > 5 minutes - Alert: Tier-5 (UNRESOLVED) rate > 30% over a 1-hour window (signals data quality issue) - Kafka consumer lag monitored per topic partition | 5 |
| S-044 | Immutable Entity Audit Log | As a compliance officer, I want an immutable audit trail of every entity state change so that we can reconstruct the full identity history of any entity for regulatory or legal purposes. | - Audit log table: entity_id, event_type, old_values (JSON), new_values (JSON), actor (service/user), timestamp, correlation_id - Append-only: no UPDATE or DELETE permitted on audit_log table - Retention: 7 years minimum, enforced by table partition policy - Queryable by entity_id and date range - Audit log export API for compliance team (JHBI internal only) | 5 |
| S-045 | Kubernetes Deployment & Helm Chart | As a DevOps engineer, I want a Helm chart for the IDR system so that deploying and scaling all services is repeatable and environment-agnostic. | - Helm chart covers: resolution-engine, pii-vault, query-api, adapter services (one Deployment per adapter) - ConfigMaps and Secrets managed via Vault agent injector - HorizontalPodAutoscaler configured for resolution-engine (scale on Kafka consumer lag) - Liveness and readiness probes on all services - Chart tested in a local kind cluster and staging Kubernetes before production | 5 |
| S-046 | Load Test: 10k Events/Minute Throughput | As a platform engineer, I want a load test harness that simulates 10,000 resolution events per minute so that we can validate throughput and latency targets before production go-live. | - Load generator produces realistic IdentityEvent payloads at 10k/min for 30 minutes - Pipeline sustains throughput with p99 latency < 500ms - No entity data corruption observed under load (post-run validation) - Redis and PostgreSQL metrics recorded during load test - Load test results documented; bottlenecks identified and addressed or tracked as risks | 8 |

# Phase 2: Additional Adapters

Phase 2 – Additional Adapters · ~8–10 eng-weeks 7 epics · 27 stories · 105 story points

| EP-10 Ph. 2 | PayCenter Adapter (RTP, FedNow, Zelle) |
| --- | --- |

JHA PayCenter carries real-time payment rails (RTP and FedNow) and Zelle P2P. Zelle proxy addresses (phone or email) are particularly valuable for identity — they map cleanly to BK-3 and BK-4. This adapter extracts both proxy address and account-level signals.

Epic Story: As an integration engineer, I want a PayCenter event consumer that extracts RTP, FedNow, and Zelle identity signals into the resolution pipeline, so that Zelle proxy addresses and real-time payment counterparties are resolved against entity profiles within seconds of transaction.

### Stories

| Story ID | Title | User Story | Acceptance Criteria | Pts |
| --- | --- | --- | --- | --- |
| S-047 | RTP & FedNow Consumer & Normalization | As an integration engineer, I want RTP and FedNow events from PayCenter normalized to IdentityEvent format so that real-time payment parties are resolved with account-level signals. | - Consumer handles PayCenter RTP and FedNow event schema - Originator and destination IdentityEvents produced per transaction - Account + routing tokenized as BK-2; fi_id set correctly for JH-side participants - External FI participants receive EXTERNAL_STUB via BK-2 or account token only - Integration test validates normalization against 100 sample PayCenter events | 5 |
| S-048 | Zelle Proxy Address Extraction (BK-3 / BK-4) | As a resolution engineer, I want Zelle proxy addresses extracted and routed to BK-3 (email) or BK-4 (phone) derivation so that Zelle participants are matched against email- and phone-linked entities. | - Proxy address type detected: phone (E.164) → BK-4; email → BK-3 - Both originator and destination proxy addresses processed where present - Per-FI HMAC applied before any index lookup - Proxy address tokenization delegated to PII Vault service - Test covers phone proxy, email proxy, and account-number-only Zelle transactions | 5 |
| S-049 | PayCenter Integration Tests | As a QA engineer, I want integration tests for the PayCenter adapter covering all three rails so that regression is caught before production deployment. | - Tests cover: RTP credit, FedNow debit, Zelle phone proxy, Zelle email proxy, Zelle unknown proxy - End-to-end: event consumed → correct IdentityEvent produced → correct BKs derived - DLQ behavior validated for malformed PayCenter events - CI integration: tests run on every adapter code change | 5 |

| EP-11 Ph. 2 | Payrailz Adapter (P2P, A2A, Bill Pay) |
| --- | --- |

Payrailz powers P2P, account-to-account transfers, and bill pay. P2P transactions carry email or phone proxy identifiers (BK-3/BK-4); A2A carries strong account-level signals (BK-2); bill pay requires biller resolution as BUSINESS entity_type.

Epic Story: As an integration engineer, I want a Payrailz event consumer that handles P2P, A2A, and bill pay identity signals correctly, so that Payrailz payment parties are resolved with appropriate confidence tiers based on their available identity signals.

### Stories

| Story ID | Title | User Story | Acceptance Criteria | Pts |
| --- | --- | --- | --- | --- |
| S-050 | Payrailz Event Consumer & Normalization | As an integration engineer, I want Payrailz P2P, A2A, and bill pay events normalized to IdentityEvent format so that all three payment types feed the resolution engine. | - Consumer subscribes to Payrailz CDC/event topic - IdentityEvent produced for originator and destination of each transaction - Payment type (P2P/A2A/BILL_PAY) preserved in source_product field - Normalization handles both scheduled and instant Payrailz transactions - 100 sample Payrailz events processed without schema errors in integration test | 5 |
| S-051 | P2P Proxy (Phone/Email) Signal Handling | As a resolution engineer, I want P2P transactions to extract email and phone proxy identifiers as BK-3/BK-4 so that open-loop P2P recipients are identity-resolved via their contact information. | - Phone proxies detected and tokenized as BK-4 - Email proxies detected and tokenized as BK-3 - Recipients with no core account link receive Tier-3 VERIFIED match if proxy token matches - P2P recipient without any matching profile receives Tier-5 MINIMAL_STUB | 3 |
| S-052 | A2A Account Link Signal Handling | As a resolution engineer, I want A2A transfers to produce BK-2 signals for both originator and destination accounts so that linked external accounts strengthen the entity profile. | - Both originator and destination account tokens derived for A2A - External linked accounts (non-JH) produce EXTERNAL_STUB enriched with BK-2 signal - Successful A2A match to existing entity updates profile_completeness if new signals added - Test confirms A2A signals upgrade existing stubs to Tier-2 HIGH when BK-2 matches | 3 |
| S-053 | Payrailz Integration Tests | As a QA engineer, I want Payrailz integration tests covering all three payment types so that adapter correctness is validated in CI. | - Tests cover: P2P email proxy, P2P phone proxy, A2A same-FI, A2A external, bill pay biller resolution - End-to-end validation in CI environment - DLQ scenario tested for malformed Payrailz events | 3 |

| EP-12 Ph. 2 | Jack Henry Wires Adapter (FedWire, Corpay/SWIFT) |
| --- | --- |

Wire transfers carry rich beneficiary data including full name, address, and in the case of international wires (Corpay/SWIFT), SWIFT BIC and IBAN. This adapter implements BK-7 (SWIFT BIC + IBAN token) for international wire beneficiary resolution.

Epic Story: As an integration engineer, I want a wires event consumer that handles both domestic FedWire and international Corpay/SWIFT signals, so that wire beneficiaries and originators are resolved against existing entities or receive appropriately tiered stubs.

### Stories

| Story ID | Title | User Story | Acceptance Criteria | Pts |
| --- | --- | --- | --- | --- |
| S-054 | FedWire Consumer & Normalization | As an integration engineer, I want FedWire events normalized to IdentityEvent format with account + routing (BK-2) and name (BK-6 secondary) so that domestic wire counterparties are resolved. | - Consumer handles FedWire message format from JH Wires system - Originator and beneficiary IdentityEvents produced per wire - Account + routing tokenized as BK-2 for both parties - Beneficiary name and city extracted for BK-6 secondary signal - Domestic external beneficiaries receive EXTERNAL_STUB at Tier 2–4 depending on available signals | 5 |
| S-055 | BK-7: SWIFT BIC + IBAN Token (International Wires) | As a resolution engineer, I want international wire beneficiary data to produce BK-7 blocking keys (SWIFT BIC + FPE-tokenized IBAN) so that recurring international wire beneficiaries are linked across transactions. | - BK-7 = swift_bic + ':' + fpe(iban_or_account_number) - SWIFT BIC validated against known BIC registry (reject unknown BICs) - IBAN tokenized via FPE; non-IBAN foreign accounts tokenized identically - BK-7 entities typically resolve to Tier 4 (INFERRED) due to limited identity data - Corpay/SWIFT data gaps (missing IBAN) handled gracefully — fall back to BK-6 secondary | 5 |
| S-056 | International Wire Beneficiary External Stubs | As a resolution engineer, I want international wire beneficiaries to receive well-structured EXTERNAL_STUB profiles so that recurring international payment counterparties are trackable over time. | - EXTERNAL_STUB created with: entity_type inferred from SWIFT BIC (FI/CORPORATE/INDIVIDUAL), bk7_token, beneficiary_name (BK-6), country_code - profile_completeness=EXTERNAL set on all international wire stubs - Stub updatable when subsequent wires provide additional attributes - Stub linkable to full entity if beneficiary later opens a JH account | 3 |
| S-057 | Wires Integration Tests | As a QA engineer, I want wires integration tests covering domestic FedWire and international Corpay/SWIFT events so that BK-2 and BK-7 derivation is validated. | - Tests: domestic wire (BK-2 match), domestic wire (BK-6 secondary, Tier 4), international IBAN (BK-7 Tier 4), international no-IBAN (BK-6 only, Tier 4) - CI pipeline executes on every wires adapter change | 3 |

| EP-13 Ph. 2 | iPay Solutions Adapter |
| --- | --- |

iPay handles bill pay, CardPay, and P2P. Bill pay billers are resolved as BUSINESS entity_type; CardPay involves card-to-card recipients; P2P uses email or phone proxies. The adapter differentiates these three payment types in its normalization logic.

Epic Story: As an integration engineer, I want an iPay event consumer that correctly handles bill pay, CardPay, and P2P identity signals, so that iPay billers are catalogued as BUSINESS entities and P2P recipients are resolved via their proxy identifiers.

### Stories

| Story ID | Title | User Story | Acceptance Criteria | Pts |
| --- | --- | --- | --- | --- |
| S-058 | iPay Event Consumer & Normalization | As an integration engineer, I want iPay events normalized to IdentityEvent format with payment type distinguished so that the resolution engine applies the correct blocking key strategy per product. | - Consumer handles iPay bill pay, CardPay, and P2P event schemas - source_product field set to IPAY_BILL_PAY, IPAY_CARDPAY, or IPAY_P2P - Originator and destination IdentityEvents produced for each transaction - Schema version compatibility handled for iPay API v1 and v2 - Integration test validates normalization for 100 sample iPay events | 5 |
| S-059 | Bill Pay Biller Resolution (BUSINESS entity_type) | As a resolution engineer, I want bill pay biller records to be resolved as entity_type=BUSINESS so that utility companies, telecoms, and other billers are catalogued as business entities rather than individuals. | - Biller name + biller ID mapped to entity_type=BUSINESS - BK-5-style biller ID used as primary blocking key (biller_registry_id where available) - Recurring biller detected by biller_name + biller_id stability; entity updated not duplicated - BILLER profile_completeness set on all bill pay biller entities | 3 |
| S-060 | CardPay & P2P Participant Extraction | As a resolution engineer, I want CardPay and P2P participants extracted with their available proxy identifiers so that card-to-card and open-loop P2P transfers produce correctly tiered resolution outcomes. | - CardPay: account token (BK-2) extracted where available; otherwise Tier-5 stub - P2P: phone/email proxy → BK-3/BK-4 (same logic as Payrailz P2P) - CardPay external recipient with no account signal receives Tier-5 MINIMAL_STUB - Test covers: CardPay with account, CardPay without account, P2P email, P2P phone | 3 |
| S-061 | iPay Integration Tests | As a QA engineer, I want iPay integration tests covering all three payment types in CI so that adapter regressions are caught immediately. | - Tests: bill pay (biller resolution), CardPay (with/without account), P2P (email/phone proxy) - End-to-end test: event → correct entity created/updated - CI execution on every iPay adapter code change | 3 |

| EP-14 Ph. 2 | Banno Digital Platform Adapter |
| --- | --- |

Banno is a digital banking platform carrying transfers, Zelle, and bill pay. The Banno consumer is similar to PayCenter for Zelle proxy handling but adds Banno-specific transfer and bill pay normalization.

Epic Story: As an integration engineer, I want a Banno event consumer that handles transfers, Zelle proxy addresses, and bill pay, so that Banno payment parties are resolved against the entity store with the same confidence tiers as other Zelle-carrying products.

### Stories

| Story ID | Title | User Story | Acceptance Criteria | Pts |
| --- | --- | --- | --- | --- |
| S-062 | Banno Event Consumer & Normalization | As an integration engineer, I want Banno transfer, Zelle, and bill pay events normalized to IdentityEvent format so that Banno payment parties enter the resolution pipeline. | - Consumer handles Banno API event webhook or CDC schema - source_product=BANNO set on all events - Originator and destination IdentityEvents produced - Banno-specific transfer types (internal, external, Zelle, bill pay) handled in normalization - Integration test validates 100 sample Banno events | 5 |
| S-063 | Banno Zelle Proxy Extraction & BK-3/BK-4 Alignment | As a resolution engineer, I want Banno Zelle proxy addresses extracted and tokenized consistently with PayCenter Zelle proxy handling so that the same proxy address resolves to the same entity regardless of source. | - Phone proxy → BK-4 (same HMAC derivation as PayCenter) - Email proxy → BK-3 (same HMAC derivation as PayCenter) - Per-FI salt applied consistently — same salt used across Banno and PayCenter within the same FI - Test confirms cross-product proxy consistency within FI | 3 |
| S-064 | Banno Integration Tests | As a QA engineer, I want Banno integration tests covering transfers, Zelle (phone + email), and bill pay in CI. | - Tests: internal transfer (BK-2 both sides JH), external transfer (BK-2 stub), Zelle email, Zelle phone, bill pay biller - End-to-end event → entity resolution validated - CI execution on every Banno adapter code change | 3 |

| EP-15 Ph. 2 | Business Payment Solutions Adapter |
| --- | --- |

Business Payment Solutions carries B2V ACH, payroll, and remittance data. Business customers use EIN (TIN) as their identity anchor — mapped to BK-1 (TIN hash) with entity_type=BUSINESS. Payroll introduces large volumes of external INDIVIDUAL employees as EXTERNAL_STUB recipients.

Epic Story: As an integration engineer, I want a Business Payment Solutions consumer that correctly handles B2V ACH, payroll batches, and remittance identity signals, so that business originators are resolved via EIN/TIN and payroll recipients receive appropriate individual or stub profiles.

### Stories

| Story ID | Title | User Story | Acceptance Criteria | Pts |
| --- | --- | --- | --- | --- |
| S-065 | B2V ACH & Payroll Consumer | As an integration engineer, I want B2V ACH and payroll events from Business Payment Solutions normalized to IdentityEvent format so that business payment parties enter the resolution pipeline. | - Consumer handles Business Payment Solutions event schema (CCD, CTX ACH entries) - Business originator: entity_type=BUSINESS, EIN → BK-1 TIN hash - Payroll batch: each employee entry produces individual IdentityEvent (PPD → entity_type=INDIVIDUAL) - Batch processing: per-entry failure does not abort batch - Integration test validates 50 sample payroll batch events | 5 |
| S-066 | Business Entity Resolution via EIN (BK-1 TIN) | As a resolution engineer, I want business entities to resolve via their EIN/TIN hash (BK-1 with entity_type=BUSINESS) so that a business appearing as originator across multiple products is consistently identified. | - EIN tokenized as SHA-256(EIN + platform_salt + fi_id) using same BK-1 algorithm as SSN - entity_type=BUSINESS set; profile_completeness=FULL for JH business customers - Business entity resolution yields Tier-1 DEFINITIVE when EIN hash matches existing entity - Cross-FI business linking uses platform-salt EIN hash same as individual SSN linking | 5 |
| S-067 | Remittance Data & External Counterparty Stubs | As a resolution engineer, I want remittance data from business payments to enrich external counterparty stubs so that payees with remittance info are more identifiable over time. | - Remittance addenda (CTX) parsed for payee name, address, invoice reference - Payee stub enriched with remittance attributes if not already present - Remittance-only payees (no account token available) receive Tier-4 INFERRED stubs - Payee stubs linkable across multiple remittance payments from the same originator | 3 |
| S-068 | Business Payment Solutions Integration Tests | As a QA engineer, I want integration tests for Business Payment Solutions covering B2V ACH, payroll, and remittance scenarios. | - Tests: B2V ACH (EIN resolution), payroll batch (individual employee stubs), remittance (CTX enrichment) - End-to-end CI test execution on every adapter change | 3 |

| EP-16 Ph. 2 | EPS Check / RDC Adapter & Tap2Local Stubs |
| --- | --- |

EPS Check and RDC (Remote Deposit Capture) convert paper checks to ACH. Check conversion preserves the payor account+routing (BK-2) and payee name (BK-6). Tap2Local card-present transactions use BK-8 (tokenized PAN) to create Tier-5 EXTERNAL_STUBs — no card-issuer data is available since CPS is out of scope.

Epic Story: As an integration engineer, I want a Check/RDC consumer that extracts account-level identity from check images and a Tap2Local consumer that creates PAN-linked stubs, so that check conversion counterparties are identity-resolved at Tier 2–4, and card-present customers receive trackable Tier-5 stubs.

### Stories

| Story ID | Title | User Story | Acceptance Criteria | Pts |
| --- | --- | --- | --- | --- |
| S-069 | Check 21 / RDC Event Consumer & Normalization | As an integration engineer, I want Check 21 and RDC events normalized to IdentityEvent format so that check payor and payee identity signals enter the resolution pipeline. | - Consumer handles EPS Check/RDC event schema - Payor: account + routing tokenized as BK-2 (SEC code ARC/POP/BOC → entity_type=INDIVIDUAL) - Payee name extracted as BK-6 secondary signal - Check amount, date, and check number preserved in event metadata (not identity signals) - Integration test validates 50 sample Check 21 events | 5 |
| S-070 | Check-to-ACH Conversion Signal Preservation | As a resolution engineer, I want check conversion events to preserve the original check payor's account signal so that accounts identified via check also appear in the ACH blocking index. | - Converted check payor's BK-2 token indexed identically to ACH originator BK-2 - If same account appears in both ACH feed and check feed, entity merges on BK-2 match - Conversion metadata (original check number) stored in event but not used as a blocking key - Test confirms BK-2 consistency between ACH and check conversion for same account | 3 |
| S-071 | BK-8: Tokenized PAN Deriver (Tap2Local / EPS Gateway) | As a resolution engineer, I want card-present transaction PANs tokenized as BK-8 so that recurring card-present customers receive a trackable EXTERNAL_STUB even without card-issuer identity data. | - BK-8 = card_network_token (Moov/gateway token) or FPE(PAN) where raw PAN is available - BK-8 always resolves to Tier 5 (UNRESOLVED) only — never used for auto-merge - Tap2Local card token indexed in Redis BK8 namespace separately from BK1–7 - BK-8 stub promotable if cardholder later identified via another signal (BK-1/BK-2) - Test confirms BK-8-only match creates Tier-5 MINIMAL_STUB, not FULL entity | 5 |
| S-072 | Card-Present External Stub Creation | As a resolution engineer, I want card-present Tap2Local transactions to create EXTERNAL_STUB profiles linked by BK-8 so that merchant-level analytics can track repeat card-present customers without PII. | - EXTERNAL_STUB created with: bk8_token, merchant_id, transaction_count, first/last_seen timestamps - Stub aggregates transaction count across visits (not individual transaction records) - No PAN or cardholder name stored in stub — only network token - Stub promotable to full entity if cardholder identified via other payment rails | 3 |
| S-073 | Check / RDC / Tap2Local Integration Tests | As a QA engineer, I want integration tests for Check 21, RDC, and Tap2Local scenarios in CI. | - Tests: Check 21 payor (BK-2 match Tier 2), RDC payee (BK-6 Tier 4), Tap2Local (BK-8 Tier 5 stub) - Check-to-ACH signal consistency test - CI execution on every adapter code change | 3 |

# Phase 3: Probabilistic Matching

Phase 3 – Probabilistic Matching · ~10–12 eng-weeks 2 epics · 9 stories · 66 story points

| EP-17 Ph. 3 | Probabilistic Scorer Training Infrastructure |
| --- | --- |

Build the machine learning infrastructure that trains a probabilistic identity scorer on the match_decision_log corpus accumulated during Phases 1 and 2. The scorer will replace hand-coded Tier-4 rules with a learned model that can handle partial, noisy, or missing signals more accurately.

Epic Story: As a data scientist, I want a training pipeline and feature engineering system built on the match_decision_log, so that a validated probabilistic model that improves Tier-4 match accuracy compared to the deterministic rules baseline.

### Stories

| Story ID | Title | User Story | Acceptance Criteria | Pts |
| --- | --- | --- | --- | --- |
| S-074 | match_decision_log Feature Extraction Pipeline | As a data scientist, I want an automated pipeline that extracts training features from the match_decision_log so that I have a clean, labeled dataset for model training. | - Pipeline extracts: matched_bks, name_similarity_score, address_similarity_score, entity_type agreement, transaction_frequency overlap - Labels: MERGE=positive, STUB=negative, REVIEW_ACCEPTED=positive, REVIEW_REJECTED=negative - Training set partitioned by decision_date to prevent temporal leakage - Feature extraction runs daily on new log entries - At least 500k labeled examples required before model training is initiated | 8 |
| S-075 | Feature Engineering: Name, Address, DOB Similarity | As a data scientist, I want name, address, and date-of-birth similarity features computed between candidate pairs so that the model has signal beyond exact blocking key matches. | - Name similarity: Jaro-Winkler score on normalized (uppercase, stripped) last name - Address similarity: postal address tokenized and Jaccard-scored - DOB: exact match flag (1.0) or year-only match flag (0.5) where available - Feature computation runs offline (not in real-time resolution pipeline) - Feature values stored in training_features table joined to match_decision_log | 8 |
| S-076 | Probabilistic Model Training & Evaluation | As a data scientist, I want a trained and evaluated probabilistic classifier that predicts match vs. non-match for Tier-4 candidate pairs so that ambiguous matches are handled with learned rather than hand-coded logic. | - Model: gradient boosted classifier (XGBoost or LightGBM) trained on extracted features - Evaluation metrics: precision > 0.90, recall > 0.85, AUC-ROC > 0.95 on held-out test set - Model registry stores versioned model artifacts (MLflow or equivalent) - Confusion matrix and feature importance report generated for each training run - Model not promoted to production until shadow pipeline validation passes (see S-078) | 13 |
| S-077 | Per-FI Confidence Threshold Configuration | As an FI product manager, I want to configure the confidence threshold at which probabilistic matches are auto-merged vs. routed to manual review so that my institution can tune the risk tolerance appropriate for our customer base. | - API: PUT /internal/v1/fi-config/{fi_id}/probability-threshold {auto_merge_above: 0.90} - Threshold validated: must be between 0.70 and 0.99 - Default threshold: 0.90 (matches Tier-3 HIGH behavior) - Threshold change takes effect within 5 minutes without service restart - Configuration change logged to audit trail with actor and timestamp | 5 |
| S-078 | A/B Shadow Pipeline | As a data scientist, I want a shadow pipeline that runs the probabilistic model in parallel with the deterministic engine so that I can compare decisions before promoting the model to production. | - Shadow pipeline consumes the same IdentityEvents as the deterministic pipeline - Model predictions logged to shadow_decisions table with: event_id, det_tier, prob_score, prob_action - Agreement rate between deterministic and probabilistic decisions reported daily - Shadow pipeline runs for minimum 30 days before promotion is considered - Promotion gate: model must agree with deterministic on Tier 1–2 decisions > 99% | 8 |

| EP-18 Ph. 3 | Probabilistic Scorer Integration |
| --- | --- |

Integrate the validated probabilistic scorer into the live resolution pipeline, replacing Tier-4 deterministic rules with the learned model. Includes retroactive re-evaluation of existing Tier-4 and Tier-5 stubs to upgrade profiles where the model is confident.

Epic Story: As a platform engineer, I want the probabilistic scorer integrated as a pluggable component replacing Tier-4 rule-based logic, so that Tier-4 match accuracy improves measurably and existing external stubs are retrospectively upgraded where confidence is high.

### Stories

| Story ID | Title | User Story | Acceptance Criteria | Pts |
| --- | --- | --- | --- | --- |
| S-079 | Pluggable Scorer Interface Integration | As a platform engineer, I want the resolution engine to call a pluggable scorer interface for Tier-4 candidates so that I can swap between deterministic rules and the probabilistic model without changing resolution engine logic. | - Scorer interface defined: score(candidateFeatures) → {score: float, model_version: string} - Deterministic scorer (returns rule-based Tier assignment) is the default implementation - Probabilistic scorer replaces deterministic for Tier-4 candidates only when model is active - Feature flag controls model activation per FI or globally - Scorer latency SLO: P99 < 50ms (called synchronously in resolution pipeline) | 8 |
| S-080 | Production Promotion Gate | As a data scientist, I want a documented promotion gate process that controls when the probabilistic model goes live so that the model is only activated in production after sufficient validation. | - Promotion checklist: shadow pipeline agreement rate, precision/recall targets, stakeholder approval, canary rollout plan - Canary: activate for 5% of events per FI; monitor for 7 days; full rollout if no regressions - Rollback: feature flag reverts to deterministic scorer within 60 seconds if P99 match accuracy drops - Post-promotion report: before/after Tier-4 auto-merge rate, manual review queue volume | 5 |
| S-081 | Retroactive Stub Re-Evaluation | As a data analyst, I want existing Tier-4 and Tier-5 stubs re-evaluated by the probabilistic scorer so that stubs created under deterministic rules that now qualify for higher confidence tiers are promoted. | - Batch re-evaluation job processes all EXTERNAL_STUB and MINIMAL_STUB entities - Stubs scoring above auto_merge_threshold promoted to full entities if matching candidate found - Promotions audited in entity audit log with resolution_method=PROBABILISTIC_RETROACTIVE - Re-evaluation job rate-limited to avoid overwhelming entity write path - Re-evaluation run once after initial model promotion; scheduled re-runs as model improves | 8 |
| S-082 | External Counterparty Resolution Quality Metrics | As a product manager, I want metrics comparing external counterparty resolution rates before and after probabilistic integration so that I can demonstrate the value of Phase 3 to stakeholders. | - Metrics: EXTERNAL_STUB count, MINIMAL_STUB count, stub-to-full promotion rate, Tier distribution before/after - Dashboard updated weekly with rolling 30-day trends - Alert if stub-to-full promotion rate drops below 5% (signals model or data quality issue) - Quarterly model performance review meeting scheduled with stakeholders | 3 |

# Phase 4: Graph Enrichment

Phase 4 – Graph Enrichment · TBD 2 epics · 7 stories · 52 story points

| EP-19 Ph. 4 | Probabilistic Household Formation |
| --- | --- |

Evolve household grouping from deterministic (joint account signal only) to probabilistic (shared address, surname clustering, behavioral co-occurrence). Adds per-FI opt-in/opt-out configuration for household formation policies.

Epic Story: As a JHBI product manager, I want probabilistic household formation that groups co-resident individuals using address, surname, and behavioral signals, so that household coverage increases beyond joint-account holders to include single-account family members sharing an address.

### Stories

| Story ID | Title | User Story | Acceptance Criteria | Pts |
| --- | --- | --- | --- | --- |
| S-083 | Shared Address Household Matching Algorithm | As a resolution engineer, I want co-resident individuals identified by normalized postal address match so that family members with separate accounts but the same address are grouped into a household. | - Address normalization: USPS CASS standardization (or equivalent) applied - Household candidate: two entities at same normalized address (unit-level match) - Address match alone → INFERRED household link (not auto-merge into one entity) - Joint account signal + address match → VERIFIED household link - Household link logged to household_links table with match_basis field | 8 |
| S-084 | Joint Account Signal for Household Grouping | As a resolution engineer, I want joint account holders automatically grouped into a household so that the primary deterministic household signal is captured. | - Joint account detected when two idr_customer_ids share the same account record (from SilverLake/Symitar) - Household created with link_type=JOINT_ACCOUNT (Tier 2 HIGH confidence) - Household dissolves when joint account is closed (event-driven) - Test confirms joint account creates household and account closure dissolves it | 3 |
| S-085 | Household Merge/Split Event Handling | As a downstream consumer, I want household membership changes published to a Kafka topic so that analytics and fraud systems react to household formation and dissolution in real time. | - Events: HOUSEHOLD_CREATED, MEMBER_ADDED, MEMBER_REMOVED, HOUSEHOLD_DISSOLVED - Each event includes: household_id, fi_id, affected_idr_customer_id, match_basis, timestamp - Events produced for both deterministic (joint account) and probabilistic (address) household signals - Downstream consumers can filter by match_basis for different quality thresholds | 5 |
| S-086 | Per-FI Household Opt-In/Opt-Out Configuration | As an FI administrator, I want to configure whether my institution participates in probabilistic household formation so that FIs with regulatory or privacy constraints can opt out without affecting the rest of the platform. | - Configuration: PUT /internal/v1/fi-config/{fi_id}/household {enabled: true/false, address_match: true/false, joint_account: true/false} - Default: joint_account=true (always on); address_match=false (opt-in) - Configuration change takes effect within 5 minutes without service restart - Opt-out FIs: household events suppressed; joint account grouping still applied if opted in - Opt-in/opt-out logged to audit trail | 5 |

| EP-20 Ph. 4 | Graph Enrichment & CPS Integration (Optional) |
| --- | --- |

Evaluate and optionally migrate the household and entity relationship model to a graph database (Apache Age on PostgreSQL). Additionally, conditionally ingest CPS (Card Processing Solutions) card-issuer data if it becomes available, enabling BK-8 Tier-5 stubs to be promoted via cardholder identity.

Epic Story: As a JHBI platform architect, I want a graph-capable relationship model and optional CPS card data integration, so that complex entity relationship queries become more expressive and card-present customers can be fully resolved when CPS data is available.

### Stories

| Story ID | Title | User Story | Acceptance Criteria | Pts |
| --- | --- | --- | --- | --- |
| S-087 | Apache Age Graph Evaluation Spike | As a platform architect, I want a time-boxed spike comparing Apache Age graph queries to PostgreSQL recursive CTEs for household traversal so that we can make an informed graph migration decision. | - Spike timeboxed to 5 days - Benchmark: household traversal for 10 hops (6 degrees of separation) on 10M entity dataset - Metrics compared: query latency P99, development complexity, operational overhead - Spike outputs a written recommendation (migrate / stay on PostgreSQL) with supporting data - Recommendation reviewed in architecture review meeting before EP-20 continuation | 5 |
| S-088 | Graph Schema & Migration (Conditional) | As a platform engineer, I want the entity and household relationship model migrated to Apache Age if the spike recommends it so that complex graph traversal queries are performant and expressible. | - Migration plan documented: entity nodes, account edges, household edges, resolution edges - Dual-write period: entity writes go to both PostgreSQL and Age graph for 30 days - Validation: graph query results match PostgreSQL CTE results for 1000 sampled entities - Read traffic cut over to graph after validation; PostgreSQL remains as fallback for 90 days - Rollback procedure tested and documented | 13 |
| S-089 | CPS Data Ingestion Adapter (Conditional on Availability) | As an integration engineer, I want a CPS card-issuer data adapter so that BK-8 Tier-5 card-present stubs can be promoted to full entities when CPS provides cardholder identity. | - Adapter conditional on CPS CDC data being made available by the CPS program - CPS cardholder record: cardholder_name, billing_address, card_network_token → maps to BK-8 lookup - BK-8 stubs promoted to Tier-1 or Tier-2 entities when CPS SSN or account data matches - CPS data subject to same PII Vault tokenization as all other sources - Implementation only begins after formal CPS data sharing agreement is in place | 13 |

# 5. Open Questions & Dependencies

The following questions must be resolved before the associated stories can be sized or started. These align with the open questions in the design document v0.2.

| ID | Question | Impact | Owner |
| --- | --- | --- | --- |
| Q1 | Is SSN available in plaintext from SilverLake CDC, or pre-hashed? | Determines whether S-006 (hashing) is owned by IDR service or by the CDC pipeline. Scope change if pre-hashed. | Eng / Security |
| Q2 | Which FIs and products are in scope for Phase 1 pilot? | Determines which adapters (EP-05/06) must be complete before pilot go-live. | Product |
| Q3 | Household formation: opt-in or opt-out per FI? | Determines default value for EP-19 (S-086) configuration and legal review scope. | Product / Legal |
| Q4 | Latency SLO: near-real-time (< 500ms) or eventual consistency acceptable? | Drives architecture decisions in EP-04 (S-046 load test target) and EP-07 (S-035 API SLO). | Product / Eng |
| Q5 | Can card-network tokens be obtained from Moov for Tap2Local? | If yes, BK-8 (S-071) can be implemented. If no, Tap2Local stubs remain minimal. | Eng / Tap2Local |
| Q6 | Will CPS data become available? What is the timeline? | Determines whether EP-20 (S-089) is planned or deferred indefinitely. | Product / CPS Program |

# 6. Glossary

- BK-N: Blocking Key N (BK-1 through BK-8) — a derived signal used to group candidate records for comparison.

- CIF: Customer Information File — the primary customer record in SilverLake and Symitar core banking systems.

- DLQ: Dead-Letter Queue — a Kafka topic receiving events that cannot be processed after retries.

- EXTERNAL_STUB: A lightweight entity profile for a payment counterparty who is not a JH account holder.

- FI: Financial Institution — a bank or credit union using Jack Henry products.

- FPE: Format-Preserving Encryption — encrypts data while preserving its original format/length (FF3-1 algorithm).

- IDR: Identity Resolution — the process of linking payment records to canonical entity profiles.

- idr_customer_id: The canonical per-FI UUID assigned by IDR to a Customer/Member entity.

- idr_global_person_id: The cross-FI UUID assigned by JHBI to link the same individual's entities at different FIs.

- JHBI: Jack Henry Business Intelligence — the internal JHBI analytics organization.

- MINIMAL_STUB: A Tier-5 entity stub created with the minimum available signals; no entity link created.

- PAN: Primary Account Number — the card number on a payment card.

- PII: Personally Identifiable Information — data that can identify an individual.

- RLS: Row-Level Security — a PostgreSQL feature enforcing per-row access control policies.

- SEC Code: Standard Entry Class code on ACH transactions (PPD, WEB, CCD, etc.) indicating the type of ACH entry.

- Silver Layer: The JHBI unified payment schema where every payment record has originator and destination parties.

- TIN: Taxpayer Identification Number — includes SSN (individuals) and EIN (businesses).